FOR IMMEDIATE RELEASE		    					         12:30pm

October 13, 2025

Media Contacts:

Stephen Jones / M: 248-202-6166/ stephen@vvkagency.com

Stefanie Burns / C: 313-269-0587 / stefanie.burns@glwater.org

UPDATE 11: GLWA CONTINUES RESTORATION OF 42-INCH MAIN BREAK SITE

- Field crews worked throughout the weekend to pressure test new valves

- Operations group from GLWA and affected communities working together to address inspection data

DETROIT – The Great Lakes Water Authority (GLWA) continues its response to the 42-inch water transmission main break on 14 Mile Road, west of M5, that took place on Thursday, September 25, 2025, impacting Commerce, Walled Lake, Wixom, and parts of Novi.

Field crews worked throughout the weekend to continue repairs on the 42-inch main. Pressure testing has begun on the new 36-inch valve, with backfill to begin this afternoon. In addition, GLWA is continuing to work with the Road Commission of Oakland County (RCOC) to begin the process for road restoration. In response to feedback from the affected communities, a new maintenance of traffic (MOT) plan will be established later this week on 14 Mile Road.

GLWA has stood up an operations group within the affected communities to discuss the inspection of the 42-inch pipe. Together, the group is developing a plan to move forward with the inspection data. GLWA will provide more information once the group is ready to proceed with a recommended plan.

All affected communities have lifted their boil water advisories. GLWA has provided checklists for residents and businesses to follow after a boil water advisory has ended.

Because the system is in a vulnerable state, GLWA continues to ask water users in the affected communities to limit water usage throughout this emergency to eliminate any additional stress on the system, even after a boil water advisory has been lifted. The team continues to coordinate closely with community partners and will share updates as information becomes available.

###

About the Great Lakes Water Authority (GLWA)

The Great Lakes Water Authority (GLWA) is the provider-of-choice for drinking water services to nearly 40 percent, and efficient and effective wastewater services to nearly 30 percent, of Michigan’s population. With the Great Lakes as source water, GLWA is uniquely positioned to provide those it serves with water of unquestionable quality. GLWA also has the capacity to extend its services beyond its 88 member partner communities. As part of its commitment to water affordability, the Authority offers a Water Residential Assistance Program to assist low-income households in participating member communities throughout the system. GLWA’s

board includes one representative each from Oakland, Macomb, and Wayne counties, two representatives from the city of Detroit, and one appointed by the Michigan governor to represent member partner communities outside of the tri-county area.